|  | Weekly Team Task Report | 2 |
| --- | --- | --- |

| # Team: # Small Cloud Shield |  |  |  |  | Date: October 4, 2018 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Title: Predictive Storage Tiering during Data Ingest |  |  |  |  |  |  |
|  | Cole Neubauer Present On-time |  | Zhaolu Yang Present On-time |  |  | Austin Torrence Present On-time |

### Recent Meetings:

- Mini Presentation prep meeting on October 1, 2018

- Sponsor meeting on October 4, 2018

### TASKS COMPLETED since last meeting:

<See Instructions attached.  Just copy-paste and fill in the template table below for all tasks; one of these tables for each task.

A “typical” task report will be about 2-4 pages.  Please print, staple, and present in hardcopy to mentor at meeting>

| Task Title: Prepare Mini-Intro Presentation | Task Initiation: 9/26/2018 | Orig. Due Date: 10/2/2018 | Status: completed |
| --- | --- | --- | --- |
| Who (%): Cole 33%, Austin 33%, Zhaolu 33% |  |  |  |
| Description: We will need to prepare and practice a presentation briefly explaining our project |  |  |  |
| Expected Outcome: A professional presentation |  |  |  |

| Task Title: Contact Sponsor | Task Initiation: 9/28/18 | Orig. Due Date: 10/4/18 | Status: completed |
| --- | --- | --- | --- |
| Who (%): Cole |  |  |  |
| Description: Contact the sponsor and set up the second meeting between the team and the sponsor. |  |  |  |
| Expected Outcome: Talk about more details about the capstone project. Set up plans for the next week. |  |  |  |

| Task Title: Task Report | Task Initiation: 9/28/2018 | Orig. Due Date: 10/4/2018 | Status: completed |
| --- | --- | --- | --- |
| Who (%): Zhaolu |  |  |  |
| Description: A task report indicating who worked on completed tasks and what tasks will be next one will be created. |  |  |  |
| Expected Outcome: The team will have a professional document which keeps track of each team members production and expectations of team members. |  |  |  |

### This week’s Tasks: Work plan for coming week

| Task Title: Initialize Website | Task Initiation: | Orig. Due Date: 10/9/2018 | Status: assigned |
| --- | --- | --- | --- |
| Who (%): Austin |  |  |  |
| Description: The website will need to be initialized with basic project information. |  |  |  |
| Expected Outcome: A clean, attractive, professional, and confidence inspiring landing page that includes basic project information. |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Fully initialized team website | Who (%): Cole, Austin, Zhaolu | Rough Due Date: 10/15/2018 |
| --- | --- | --- |
| Description: The team website will need to be done with a clean, attractive, professional, confidence inspiring project information. |  |  |

### Other Problems / Other Issues:

- Not yet